Freight App Development Breakdown Course

1. **UI and database (12 days, until 21-th Dec, Saturday) - 500**

In this stage, will make all UI pages in corresponding url.

But no functionalities.

* Logo & Header & sidebar page and below pages 250 (in 6 days) (until 15-th Dec)

Admin dashboard. (Green Area)

Yellow Area

Home page

new tab adding

client registration dashboard

shipment registration

new shipment area

sample shipment page

new shipment ocean

sea or Air pack page

sea of Air pack details

* Clearance process page and below pages 250 (in 5 days)

clearance process

clearance process input

payment

payment input

issues and challenges

documentation page

documentation

blue page

haulage-Delivery details

haulagePackaging

* Database making

1. **Functionalities. (30 days. Until 20-th Jan, Monday) - 700**

* Sign In and Sign Up fuction, Email verify function 50 1 day
* Admin page full function 100 2 days
* Paypal Payment gateway integration 100 3 days
* All site functions 350 20 days
* Shipment handling. (navigating and add, remove, update)
* Mail send function
* Table function (the best fit table with print and download in excel and pdf)
* Invoice functions and pop up
* Time Set functions
* Delivery Schedule
* All page functions workflow
* … … … …

All functions in this excel document.

* Live chat function 100 3 days

1. **Mobile version - 200**
2. **Revision and balance - 200**